TaskFlow — Implementation Plan

Version: 1.0
Status: Draft — For Development
Project: TaskFlow — Project and Task Management System

1. Purpose

This document defines the implementation phases, development tasks, milestones, testing activities, and delivery criteria for TaskFlow.

The application is intended both as a practical learning project and as a portfolio project demonstrating software engineering capabilities to recruiters and technical interviewers.

The implementation will follow the previously prepared:

- Business Requirements Document (BRD).

- Software Requirements Specification (SRS).

- System Architecture Document (SAD).

- Database Design and ERD.

- REST API Specification.

2. Development Principles

- Build a working application incrementally.

- Complete one vertical feature at a time across the frontend, API, and database.

- Commit working code regularly using Git.

- Use meaningful branches and pull-request-style reviews, even when working alone.

- Write tests as features are implemented rather than leaving all testing until the end.

- Keep business logic in the backend, not in React components.

- Document significant design decisions.

- Deploy an initial version early and improve it throughout development.

- Prioritize a polished, reliable MVP over a large collection of unfinished features.

3. MVP Scope

Included

- User registration and authentication.

- User profile retrieval and basic editing.

- Project creation, viewing, editing, and deletion.

- Project membership and role-based permissions.

- Task creation, viewing, editing, deletion, and status updates.

- Task priority, assignment, and due dates.

- Search, filtering, sorting, and pagination.

- Dashboard summaries.

- Project activity history.

- Input validation and consistent API errors.

- Automated testing.

- Deployment, API documentation, and setup instructions.

Excluded from the initial MVP

- Real-time chat.

- File attachments.

- Payment processing.

- AI-generated tasks.

- Microservices.

- Complex notification infrastructure.

- Native mobile applications.

- Advanced workflow customization.

These can be considered after the MVP is stable.

4. Development Phases

The timeline below is an estimate for one developer learning while building. Adjust it according to available time and the difficulty of each milestone.

| Phase | Estimated duration | Main outcome |
| --- | --- | --- |
| 1. Planning and repository setup | 2–3 days | Organized project and development environment |
| 2. Backend foundation | 3–5 days | Working API and database connection |
| 3. Database and authentication | 4–6 days | Persistent data and secure sign-in |
| 4. Project management | 4–6 days | Project CRUD and membership |
| 5. Task management | 5–7 days | Complete task workflows |
| 6. React frontend | 5–8 days | Connected, usable application |
| 7. Dashboard and activity | 3–5 days | Summary data and activity history |
| 8. Testing and hardening | 4–6 days | Reliable and secure core workflows |
| 9. Deployment and portfolio polish | 3–5 days | Live application and professional documentation |

Estimated total: approximately 5–8 weeks of focused work, depending on your current skill level and daily availability.

The phases may overlap. For example, build a small frontend feature as soon as its backend endpoint is ready instead of waiting until all backend features are complete.

5. Phase 1 — Planning and Repository Setup

Objectives

Prepare the development environment and create a clean repository structure.

Tasks

- Create a GitHub repository named TaskFlow.

- Add a README with the project purpose and planned technology stack.

- Add a .gitignore for .NET, Node.js, IDE files, and secrets.

- Install the required .NET SDK, Node.js, and MySQL tooling.

- Create the ASP.NET Core Web API project.

- Create the React TypeScript application.

- Confirm the frontend and backend both run locally.

- Configure environment-specific settings.

- Add the BRD, SRS, architecture, database, and API documents.

- Create GitHub Issues or a project board for the implementation backlog.

Deliverable

A repository containing a running React application and a running ASP.NET Core API.

Completion criteria

Both applications start successfully, the initial code is committed, and another developer could understand the setup instructions.

6. Phase 2 — Backend Foundation

Objectives

Create the backend architecture and establish the API development conventions.

Tasks

- Create the solution and backend projects.

- Establish the intended project dependency direction.

- Configure dependency injection.

- Configure application settings and environment variables.

- Add Swagger/OpenAPI documentation.

- Configure centralized exception handling.

- Add consistent validation and Problem Details responses.

- Configure structured logging.

- Configure CORS for the local frontend.

- Add a basic health endpoint.

- Add initial unit-test and integration-test projects.

Deliverable

A documented API foundation with predictable errors, configuration, logging, and test infrastructure.

Skills demonstrated

C#, ASP.NET Core, dependency injection, layered architecture, HTTP APIs, configuration, and testing foundations.

7. Phase 3 — Database and Authentication

Objectives

Connect the API to MySQL and implement user authentication.

Tasks

- Configure a MySQL development database.

- Install compatible EF Core and MySQL provider packages.

- Configure the application's identity system.

- Create entity mappings for application-specific entities.

- Create the initial database migration.

- Apply migrations to the development database.

- Implement user registration.

- Implement login and logout.

- Implement the current-user endpoint.

- Implement profile retrieval and basic updates.

- Add authentication tests.

- Verify protected endpoints reject unauthenticated requests.

- Ensure secrets are not committed to Git.

Deliverable

A backend that stores data in MySQL and supports authenticated user sessions.

Completion criteria

Users can register, sign in, retrieve their profile, and access protected endpoints. Passwords are never stored in plaintext.

8. Phase 4 — Project Management

Objectives

Implement project CRUD operations and membership permissions.

Tasks

- Implement the Project entity and database configuration.

- Implement project creation.

- Implement project listing for the current user.

- Implement project detail retrieval.

- Implement project updates and deletion.

- Implement project membership listing.

- Implement adding and removing members.

- Define project roles and enforce authorization.

- Add validation for project names and descriptions.

- Add unit and integration tests.

- Test attempts to access projects without permission.

Deliverable

A working project management API with server-side access control.

Completion criteria

Users can manage their own permitted projects, and one user cannot access another user's private project simply by guessing its ID.

9. Phase 5 — Task Management

Objectives

Implement the main business feature of TaskFlow.

Tasks

- Implement the Task entity and its relationships.

- Implement task creation.

- Implement task retrieval.

- Implement task updates.

- Implement task deletion.

- Implement status changes.

- Implement priority handling.

- Implement task assignment.

- Implement due-date handling.

- Add search and filtering.

- Add sorting and pagination.

- Validate project membership for task operations.

- Add tests for valid and invalid status values.

- Test task access and assignment permissions.

Deliverable

A complete task management API.

Completion criteria

Users can create and manage tasks within authorized projects, and task queries support the required filters and pagination.

10. Phase 6 — React Frontend

Objectives

Build the user interface and connect it to the API.

Suggested screen order

- Login and registration.

- Dashboard layout and navigation.

- Projects list.

- Create and edit project forms.

- Project details.

- Task list.

- Task creation and editing.

- Task status and priority controls.

- Project member management.

- User profile.

Tasks

- Configure React Router.

- Establish the feature-based frontend structure.

- Define TypeScript interfaces for API DTOs.

- Create a centralized API client.

- Implement authentication-aware navigation.

- Implement form validation.

- Implement loading and empty states.

- Implement API error handling.

- Add success and failure feedback.

- Implement project and task views.

- Implement search, filters, and pagination.

- Make layouts responsive.

- Test the main frontend workflows.

Deliverable

A usable React application connected to the backend.

Completion criteria

A user can sign in, create a project, add tasks, update statuses, and see persisted data after refreshing the application.

11. Phase 7 — Dashboard and Activity History

Objectives

Add features that demonstrate data aggregation, business logic, and traceability.

Tasks

- Implement the dashboard summary endpoint.

- Calculate task counts by status.

- Calculate assigned-task counts.

- Define and calculate overdue-task counts.

- Display recent projects and task summaries.

- Implement activity records for important project and task changes.

- Implement the project activity endpoint.

- Display activity history in React.

- Add tests for dashboard calculations and activity creation.

- Verify users cannot retrieve another project's activity.

Deliverable

A dashboard that uses real database data and an activity history for meaningful operations.

Completion criteria

Dashboard figures match the underlying records, and relevant changes generate activity records without exposing unauthorized data.

12. Phase 8 — Testing and Hardening

Objectives

Improve reliability, security, and maintainability.

Tasks

- Add unit tests for domain rules and application workflows.

- Add integration tests for important API endpoints.

- Test persistence using a suitable MySQL test environment.

- Add frontend component tests.

- Test key end-to-end workflows.

- Verify authorization for every protected resource group.

- Verify validation and error responses.

- Review database indexes and important queries.

- Review logging for accidental sensitive-data exposure.

- Verify CORS and HTTPS settings.

- Check dependency versions and known security advisories.

- Fix high-priority defects.

- Document any known limitations.

Deliverable

A tested MVP with documented limitations and reproducible verification steps.

Completion criteria

Core workflows pass automated tests, access control is verified, and no known critical security issue remains unresolved.

13. Phase 9 — Deployment and Portfolio Polish

Objectives

Make TaskFlow accessible to recruiters and easy to evaluate.

Tasks

- Prepare production frontend and backend builds.

- Select suitable hosting for the frontend, API, and MySQL database.

- Configure production environment variables and secrets.

- Apply migrations through a controlled deployment process.

- Configure CORS for the deployed frontend.

- Verify authentication over HTTPS.

- Add health checks and useful operational logging.

- Publish OpenAPI documentation where appropriate.

- Add architecture and ERD diagrams to the repository.

- Add screenshots or a short demo video.

- Write local setup instructions.

- Add a section describing architectural decisions and trade-offs.

- Add a list of future improvements.

- Verify the live application from a clean browser session.

Deliverable

A deployed application with a professional GitHub repository and supporting documentation.

Completion criteria

A reviewer can access the demo, understand the architecture, review the source code, and reproduce the local setup using the README.

14. Git Workflow

Use a simple branching strategy that is realistic for a solo developer.

Branch examples:

- main — stable code.

- feature/authentication

- feature/project-management

- feature/task-management

- feature/dashboard

- test/api-integration

- docs/architecture

Suggested workflow:

- Create a feature branch from main.

- Implement one logical feature.

- Run relevant tests.

- Review the code and update documentation.

- Commit with a meaningful message.

- Merge the completed feature into main.

Example commit messages:

- feat: add project creation endpoint

- feat: implement task status updates

- test: cover project authorization

- fix: validate task due dates

- docs: update API specification

Avoid committing secrets, generated build artifacts, database passwords, or real user data.

15. GitHub Project Backlog

Create one issue per meaningful task and track its status.

| ID | Issue | Priority | Depends on |
| --- | --- | --- | --- |
| TF-001 | Set up repository and solution | High | None |
| TF-002 | Configure MySQL and EF Core | High | TF-001 |
| TF-003 | Implement identity and authentication | High | TF-002 |
| TF-004 | Implement project CRUD | High | TF-003 |
| TF-005 | Enforce project membership permissions | High | TF-004 |
| TF-006 | Implement task CRUD | High | TF-005 |
| TF-007 | Implement task filtering and pagination | Medium | TF-006 |
| TF-008 | Build React authentication screens | High | TF-003 |
| TF-009 | Build project management screens | High | TF-004, TF-008 |
| TF-010 | Build task management screens | High | TF-006, TF-009 |
| TF-011 | Implement dashboard summaries | Medium | TF-006 |
| TF-012 | Implement activity history | Medium | TF-006 |
| TF-013 | Add automated tests | High | Core features |
| TF-014 | Deploy the application | High | TF-013 |
| TF-015 | Finalize README and portfolio evidence | High | TF-014 |

The dependencies indicate the logical order. Some frontend tasks can proceed in parallel with backend work once the relevant API contracts are agreed.

16. Definition of Done for Each Feature

A feature is complete when:

- Its behavior matches the agreed requirements.

- Input is validated on the backend.

- Authentication and authorization are enforced where needed.

- Database changes are included in migrations.

- API responses follow the documented contract.

- Relevant tests pass.

- The frontend handles loading, empty, success, and error states where applicable.

- No secrets or sensitive data are committed.

- The README or relevant technical documentation is updated.

- The code is committed and integrated into the stable branch.

17. Portfolio Evidence

To demonstrate engineering ability rather than merely a working UI, retain evidence of:

- A clear layered backend architecture.

- Meaningful C# domain and application logic.

- RESTful endpoints with documented contracts.

- A relational schema with constraints and indexes.

- Server-side authorization.

- Unit and integration tests.

- React and TypeScript feature organization.

- Error handling and logging.

- Git history showing incremental development.

- Deployment configuration and setup instructions.

- Architecture decision records explaining important trade-offs.

18. Final Milestone

TaskFlow MVP is complete when the application is deployed, its main workflows work end to end, its security boundaries are tested, and its repository contains sufficient documentation for another developer to understand and run it.

The goal is not to maximize the number of features. It is to demonstrate that you can design, implement, test, explain, and deliver a coherent software system.